# Alfred Health

# Trans-Mit Pty Ltd

Quotation to migrate the Telmax21

(comsnetc) to VMWare

# Contact:  Rod Sheppard

# TELEPHONE:  03 87878744

# EMAIL:  rod@transmit.com.au

# WEBSITE:  www.transmit.com.au

Project Background

Alfred Health is seeking a quotation to migrate the Telmax21 to VMWare.

Scope of Work

- Optional (recommended)

Upgrade the OS from SCO 5.0.6 to the

latest Openserver 6.0.0

- Load, install and configure Telmax21 with existing the existing OS software and licenses (SCO 5.0.6) or the latest Openserver 6.0.0 option above

- Transfer the database, and applications software and data from the existing server

- Install and configure any software if required for backup of the Telmax21.

- Test and commission

Telmax21 Server Operating System Software Upgrade

The SCO UNIX operating system will be installed and configured. An IP address (different to the current server), will be required. The Telmax21 applications will be installed and configured. A complete backup of the existing machine will be downloaded to the Transmit office to be used for the migration.

Transmit will create the virtual machine at the Transmit Office and send to Alfred via the Internet or DVD Media.

During commissioning, it is assumed that Transmit will have remote access to the VMWare Server. This will be required for migrating the latest database changes from the existing machine.

After installation it is assumed that Transmit will have access to the virtual machine via ssh for remote diagnostics support and health checks.

Backup of the Telmax21 can be configured to use ssh to a backup server, or be disabled, if the backup is to be performed using the existing mechanisms in place for VMWare virtual machines.

Installation

After installation of the Virtual Machine is completed, the database will be copied from the existing machine.

Transmit will perform the data transfer and configuration via remote ssh.

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

##### Pricing and Delivery

- Optional (but highly recommended)

OS licenses to upgrade from SCO Openserver 5.0.6 to the ltest 6.0.0. 														$880

Openserver 6.0.0 Media Pack. 													$67

- installation and configuration of SCO Openserver, either the existing 5.0.6 OS, or the latest  6.0.0 on the virtual machine. Installation and configuration of Informix database. Software. Installation and configuration of Telmax21 applications and backup software if required, plus data transfer, test and commission.

$3,450

$3,000

Notes:

- All prices are exclusive of GST

- Delivery 3 to 4 weeks after receipt of order.

- Quotation is valid for 30 days.