# Bureau of Meteorology

# Trans-Mit Pty Ltd

Quotation to migrate the

Telmax21 / Bilmax21 (pcstats)

to a Virual Machine

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 8787 8744

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

The Bureau of Meteorology is seeking a quotation to migrate the Telmax21 / Bbilmax21  to a Virtual Machine.

Scope of Work

Option 1:

The Operating system to be the existing SCO Openserver Enterprise Unix, with an upgrade to 6.0.0D (Definitive)  which has   VMWare tools support.

OR

Option 2:

The Operating system to be Red Hat Enterprise Linux 5.6 (32-bit).

- Build the VM, of option chosen

- Install the Informix Database software and tools using the existing licenses.

- Transfer the database, and applications software and data from the existing server.

- Upgrade the Application for RedHat, if this option is chosen

- Replicate the existing  user configuration

- Test and commission

Installation Notes

The new Telmax21 VMWare VM will require an IP address different to the current server during migration.

If SCO Openserver definitive is chosen then Transmit will create the virtual machine and install/upgrade the O/S at the Transmit Office and send to it either by upload or DVD media.

If RHEL 5.6 is chosen then the Virtual Machine can be provided by Transmit, or can be created by the Bureau of Meteorology, with input by Transmit to the Virtual hardware and disk size/partitioning. Transmit will remotely load and install the linux-abi ibcs3 modules that will allow the execution of the telmax21 binaries on Linux. Some additional software installation may be required e.g. sar, rlogin, uuencode, if they are not part of your standard RHEL template.

During commissioning, the configured Telmax21 applications, Informix database data, and Bilmax21 applications and data, will be transferred from the existing machine or backup server.

If RHEL 5 is chosen, then modification to the Telmax21 application, (namely system dependant script files) will be updated to with versions that suit RHEL. Also the text (ssh) based scosh menu system that does not exist on Linux, will be replaced by an Informix 4gl based menu for text mode. Access to the Informix GUI on the RHEL can be achieved using the WTK thin client in combination with putty ssh protocol, (which is provided in the latest wtk windows menu release, test on Win7 thru 10), thus alleviating the security concerns with the client using the old insecure rshell and rlogin protocols, This will no longer enable copying the reports to the PC and Viewing in Word/Excel automatically,. They must be browsed for and open in the Samba user home file share on the Telmax21.

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh / VPN for remote diagnostics support and health checks.

It is assumed that the existing VMWare backup mechanism will be used to backup the Telmax21/Bilmax21 VM,

and/or we can continue with the existing backup mechanism.

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

Disk Partitioning

Existing Disk Partitions

pcstats# dfspace

/         : Disk space:  3715.79 MB of  6143.99 MB available (60.48%).

/stand    : Disk space:    34.19 MB of    39.99 MB available (85.48%).

/tmp      : Disk space:  1624.08 MB of  2047.99 MB available (79.30%).

/u/catcom : Disk space:   943.75 MB of  2047.99 MB available (46.08%).

/u/catcom/reports : Disk space:  1256.01 MB of  2032.90 MB available (61.78%).

/u/catcom/database : Disk space:  5660.19 MB of 24575.99 MB available (23.03%).

/u/catcom/archive : Disk space: 29698.50 MB of 31020.99 MB available (95.74%).

/u/catcom/wb : Disk space: 34466.89 MB of 69985.60 MB available (49.25%).

/u/catcom/backup : Disk space: 14959.79 MB of 69985.60 MB available (21.38%).

Total Disk Space: 92359.25 MB of 207881.11 MB available (44.43%).

The current call data storage in the Informix sql db is

pcstats# notecdr

31/08/2008 to 16/03/2017

You man want o consider increasing the size of the Bilmax21 disk partition (/u/catcom/wb),  Depending on how many more user distribution lists are added. By default the Bilmax21 allow users to see back 36 months, with year top date comparison chart over 3 years.

Pricing and Delivery

Option 1 – SCO Openserver Enterprise Unix 6.0.0

- SCO Openserver Upgrade to 6.00 Definitive   $680

- Installation and configuration of SCO Openserver, 6.0.0D on a virtual machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 applications and backup software, data transfer of Informix database, Installation of Bilmax21 applications and Bilmax21 data transfer, test and commission.

$3,550

Option 2 – Red Hat Enterprise Linux 5 (32-bit)

- Installation of the linux-abi ibcs3 modules on a RHEL-5 32-bit VMWare Virtual Machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 applications, Installation of rhel specific code changes, Including the text scosh menu replacement, data transfer of the Informix database. Installation of Bilmax21 application and Bilmax21 data transfer, test and commission.

$5060

Notes:

- All prices are exclusive of GST

- Delivery 3 to 5 weeks after receipt of order.

- Quotation is valid for 30 days.