# Curtin University

# Trans-Mit Pty Ltd

Quotation for Telmax21, Bilmax21   RedHat 5 Virtual Machine Migration

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 8787 8744

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

Curtin University is seeking a quotation to migrate the Telmax21 to a RedHat 5 Virtual Machine..

Scope of Work

- The Operating system to be Red Hat Enterprise Linux 5.6 (32-bit).

- Using a Prebuilt or Curtin Provided Base RedHat 5 Virtual Machine, upgrade it with the customised Curtin Telmax21 Bilmax21 code.

- Install the Informix Database software and tools using the existing licenses.

- Install the Informix Dynamic 4GL software and existing license.

- Install the iBCS 3.8 ABI module to run the existing SCI Binaries.

- Transfer the database, and applications software and data from the existing server.

- Upgrade existing Curtin customised code/scripts for RedHat.

- Replicate the existing  user configuration

- Configtre the O/S for onsite use at Curtin, including IP address, gateway, hostname domain, Apache Web Server, and Curtin RedHat subscription,  etc.

- Test and commission

Installation Notes

The new Telmax21, Bilmax21  virtual machine will require an IP address different to the current server.

The  Virtual Machine can be provided by Transmit, or can be created by Curtin University, with input by Transmit to the Virtual hardware and disk size/partitioning. Transmit will remotely load compile and install the linux-abi ibcs3 modules that will allow the execution of SCO binaries on Linux. Some additional software installation may be required e.g. sar, rlogin, uuencode, if they are not part of the standard RHEL template.

During commissioning, the configured applications, Informix database data will be transferred from the existing machine or backup server.

Modification to the Telmax21 application, (namely customised system dependant script files) will be updated to versions that suit RHEL 5.

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh  VPN for remote diagnostics support and health checks.

It is assumed that the existing backup mechanism will be used to backup the Telmax21 Virtual Machine,

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

Disk Partitioning

Existing Disk Partitions

/         : Disk space:  5088.94 MB of 10239.99 MB available (49.70%).
/stand (boot)    : Disk space:    34.20 MB of    39.99 MB available (85.52%).
/tmp      : Disk space:  7342.29 MB of  8191.99 MB available (89.63%).
/u/catcom : Disk space:  5937.23 MB of  8191.99 MB available (72.48%).
/u/catcom/reports : Disk space:  9154.62 MB of 11212.65 MB available (81.65%).
/u/catcom/database : Disk space: 19347.75 MB of 34816.00 MB available (55.57%).
/u/catcom/wb : Disk space: 13819.75 MB of 69965.74 MB available (19.75%).
/u/catcom/ccm : Disk space: 30070.99 MB of 49167.77 MB available (61.16%).

The existing database partition is only at 55% and already holds cdr back to Feb 2015,

telmax# notecdr

16/02/2015 to 29/08/2018

So the existing sizes should be fine.

I would recommend a minimum of 4 cores, and 8 GB of Mem for the Virtual Machine.

Pricing and Delivery

- Installation of the linux-abi ibcs3 modules on a RHEL-5 32-bit VMWare Virtual Machine either provided by Transmit, or a base VM provided by Curtin.

- Installation and coding of customised Curtin Telmax21, Bilmax21  code/scripts for RedHat 5.

- Installation and configuration of Informix database software

- Confgiuration of O/S for Curtin. incl IP, and Web Server.

- Installation and configuration of Telmax21 applications, plus data transfer, test and commission.

$3,950

Notes:

- All prices are exclusive of GST

- Delivery 3 to 5  weeks after receipt of order.

- Quotation is valid for 30 days.