# Curtin University

# Trans-Mit Pty Ltd

Quotation for the Migration of

Telmax21  and Bilmax21

to RedHat Enterprise Linux 8

in the AWS cloud

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 8787 8744

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

The Curtin University Telmax21 call accounting, Directory and Bilmax21 Web billing system is currently running on an unsupported RedHat 5  virtual server.

This is a quotation to migrate the Telmax21 and Bilmax21 from the existing RedHat 5 Virtual Machine to a RedHat Enterprise Linux 8 64-bit server in the AWS cloud.

Scope of Work

- The Base RHEL8 Virtual Machine (VM) can be setup by AWS, It can also be provided by  Trans-mit in the form of a virtual appliance file. It will contain the base VM setup including number of CPUs, and Memory and disk partitions required, (see below).

- Configure RedHat 8 Linux O/S, including IP address, gateway, host and domain name, customer RedHat subscription, systemd, crond,  formatter and polling queues, Apache web server, and Telmax21 users

- Install the Informix V7 SE, SQL, and Dynamic 4GL  Database software and tools using the existing licences. as they are already V7, (downgraded to V5)

- Install the IBCS user space program that replaces the RHEL5 kernel modules to execute the Informix Dynamic 4GL SCO COFF Binaries.

- Transfer the database, and applications software and data from the existing servers.

- Upgrade the existing code/scripts for RedHat 8.  The core Telmax21 polling and formatting code, and other Telmax21 support programs are  a 64 bit port to RHEL.

- Replicate the existing  user configuration and data

- Copy across the Bilmax21 and Telmax21 databases. The Telmax21 database  will require an export from the existing v5 and an import into the new machine Informix v7 db.

Scope of Work (cont).

- Enable and test  Bilmax21 including admin and user access

- Enable and test polling and formatting cdr

- Test Informix Dynamic 4GL reports.

- Install and test a Telmax21 User client, if required.

- Final Test and commission with DNS change.

Installation Notes

The new Telmax21 /Bilmax21 virtual machine will require an IP address different to the current server

The RedHat 8 Virtual Machine should be configured with the Virtual hardware and disk size/partitioning, (see below).

No new licences for Informix SE and SQL will be required, as the existing licences are a downgraded version 7.

A user space Intel Binary Compatibility program, (ibcs-us),  allows the use of the existing D4GL runtime licence.

During commissioning, the configured applications, Informix database data will be transferred from the existing machines.

The RedHat 8 will require modification to the Telmax21 application, (namely system dependant script files), and be updated with versions that suit RHEL 8.

It is assumed that the existing backup mechanism will be used to backup the Telmax21 and Bilmax21.

A local backup  partition can also be used by backup software running on the Telmax21 for daily backups and monthly backups used by Transmit for remote support.

Email from Telmax21 / Bilmax21

Healthcheck, catwarns, user reports, bilmax21, and Bilmax21 require the VM to be able to send email

Backup

This can remain the same to the TMAXBK01P, or we can add a local backup partition on the RedHat 8 VM.  This local backup can then be used for remote support and will remove the requirement for the TMAXBK01P VM for Telmax21 backups.

Windows Client PC - WTK and User Menu Software

The WTK client PC software may not be allowed in the current way  you use it, by AWS, as it uses old insecure rshell and rlogin protocols.

To get  around  this on the RHEL  box, the software  will be configured  to use ssh to login  on RHEL8 and optionally tunnel the i protocol (port 6400).

Currently user report output files are copied and opened via the rcp/rshell protocol built into  the PC WTK thin client. This cannot be tunnelled over the ssh connection, instead access to the user data stored on the Telmax21 can be provided  via SAMBA home shares

Authentication

The current Telmax21 uses local unix passwords. The User clients can be upgraded, if needed by AWS, to the latest WTK thin client that allows the use of ssl certificates. The Bilmax21 users authenticate via ldap protocol to the Active Directory.

Disk Partitioning

Curtin Telmax21 RHEL 5 disk usage

Filesystem           1M-blocks      Used Available Use% Mounted on

/dev/mapper/VolGroup00-LogVol00

9268      5250      3540  60% /

/dev/sda1                   99        25        69  27% /boot

/dev/sdb1                 8061      2701      4952  36% /tmp

/dev/sdc1                 8061      2896      4757  38% /u/catcom

/dev/sdd1                 8061      1973      5680  26% /u/catcom/reports

/dev/sde1                34267     17410     15117  54% /u/catcom/database

/dev/sdf1                68533     50273     14780  78% /u/catcom/wb

/dev/sdg1                48381     28425     17500  62% /u/catcom/ccm

tmpfs                     4058         0      4058   0% /dev/shm

Proposed RHEL 8 Disk partitions

First disk RHEL8 O/S

(tmp will be in the root fs)

/dev/mapper/rootvg-rootvol   42G  /

/dev/sda1                   497M  /boot

and any other partitions that are part of the AWS standard RHEL 8 build

Second disk contains the Telmax21 / Bilmax21 Apps and Data

/dev/mapper/appvg-catcom     16G  /u/catcom

/dev/mapper/appvg-ccm        48G  /u/catcom/ccm

/dev/mapper/appvg-database   34G  /u/catcom/database

/dev/mapper/appvg-wb         68G  111G   22G  84% /u/catcom/wb

/dev/mapper/appvg-VM0        32G   21G   12G  63% /u/vm0

2nd disk total 198 GB, I can partition this.

Optional 3rd disk for  local backuo Partition

/dev/mapper/appvg-backup   110GB   /u/backup

110GB is the current space taken up on the tmaxbk01p telmax folder.

CPU / Memory

Minimum 2 CPU and the min 8 GB RAM required by rhel8

Recommended 4 CPU 16 GB Ram

Work required by Curtin University / AWS

Most of the work will be completed by Trans-mit.

If Curtin University / AWS  is to supply the base RHEL 8 VM, this will need to be built according to the above specs. If Transmit provides the base machine, an Curtin University or AWS  Engineer will be required to Install the Virtual appliance on the Virtual Servers. Either way,  Curtin University will need  to configure the network setup, and Curtin University  RedHat subscription.

Curtin University will also need to install/configure the Client user WTK software.

Impact

The only impact/consequence of the upgarde is  the change to the way the client users access the Telmax21. As the security scans point out the existing undesired use of the the rlogin/rsh protocol, the Telmax21 access will be changed to use  ssh (port 22) along with ssl certificates. The WTK thin client gui, will be tunnelled over ssh.

Outage

The only outage, for the users, will be the time required to upgrade and configure their PCs with the latest WTK thin client and Telmax21 Menu software, if required. This should normally take less than 30 minutes.

If the domain name is to remain the same, the Curtin University DNS will need to be changed when the new system is complete. There may also be a short outage here for the Bilmax21, as the DNS is changed.

System Access

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh  for remote diagnostics, support and health checks. This will require sudo root access for remote administration by Transmit.

Pricing and Delivery

- Installation of the Telmax21 / Bilmax21 on a RHEL-8  Virtual Machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 / Bilmax21 applications for RedHat 8, plus data transfer, test and commission. As a long standing customer, Transmit will provide this upgrade to RHEL8  and move to the AWS cloud at the same price as the previously provided  migration of the Telmax21 from  SCO to RHEL5

$3,950

Notes:

- All prices are exclusive of GST

- Delivery 3 to 5  weeks after receipt of order.

- If Trans-Mit is required to attend site then travel and accommodation costs apply  and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

- Quotation is valid for 30 days.