# Edith Cowan University

# Trans-Mit Pty Ltd

Quotation to migrate the Telmax21

to VMWare

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 9574 8956

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

Edith Cowan University is seeking a quotation to migrate the Telmax21 to VMWare.

Scope of Work

Option 1:

The Operating system to be the existing SCO Openserver Enterprise Unix, with an upgrade from version 5.0.6 to 6.0.0 which is supported on VMWare.

OR

Option 2:

The Operating system to be Red Hat Enterprise Linux 5 (32-bit).

- Configure Apache2 including installation of certificates for access to Bilmax21. (The current system uses Apache 1.3.x, which is at EOL)

- Install the Informix Database software and tools using the existing licenses.

- Transfer the database, and applications software and data from the existing server, including Bilmax21.

- Test and commission

- Modify the Telmax21 ECU Directory Maintenance Module to include a flag field indicating if the record may be exported to the AD.

Installation Notes

The new Telmax21 VMWare VM will require an IP address different to the current server.

If SCO Openserver is chosen then Transmit will create the virtual machine and install/upgrade the O/S at the Transmit Office and send to Edith Cowan University either by upload or DVD media.

If RHEL 5 is chosen then the Virtual Machine is to be created by Edith Cowan, with input by Transmit to the disk size/partitioning. Transmit will remotely load compile and install the linux-abi ibcs3 modules that will allow the execution of SCO binaries on Linux. Some additional software installation may be required e.g. sar, rlogin, uuencode, if they are not part of the standard RHEL template.

It needs to be noted that the Telmax21 on RHEL is currently in a test environment in house and on site for another customer, and is about to go into, but not yet in a production environment.

During commissioning, the configured applications, Informix database and Bilmax21 data will be transferred from the existing machine or backup server.

If RHEL 5 is chosen, then modification to the Telmax21 application, (namely system dependant script files) will be updated to with versions that suit RHEL 5.

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh or VPN for remote diagnostics support and health checks.

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

Pricing and Delivery

Option 1 – SCO Openserver Enterprise Unix 6.0.0

- SCO Openserver Upgrade from 5.0.6 to 6.60

$670

- SCO Openserver 6 Media kit

$67

- Installation and configuration of SCO Openserver, 6.0.0 on a virtual machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 applications and backup software, plus data transfer, test and commission.

$3,550

Option 2 – Red Hat Enterprise Linux 5 (32-bit)

- Installation of the linux-abi ibcs3 modules on a RHEL-5 32-bit VMWare Virtual Machine provided by ECU. Installation and configuration of Informix database software. Installation and configuration of Telmax21 applications, plus data transfer, test and commission. Setup of dual polling serial over Ethernet

$3,550

Telmax21 Directory Maintenance Change

- Modification to the Telmax21 ECU Custom Directory Maintenance Module will be done as part of the current maintenance agreement.

$0

Notes:

- All prices are exclusive of GST

- Delivery 2 to 4 weeks after receipt of order.

- Quotation is valid for 30 days.