# Endeavour Energy

# Trans-Mit Pty Ltd

Quotation for the Migration of

Telmax21  and Bilmax21

to RedHat Enterprise Linux 7

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 8787 8744

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

The Endeavour Energy Telmax21 call accounting, directory and billing system is currenty running on an unsupported RedHat 5  virtual server.

This is a quotation to migrate the Telmax21 and Bilmax21 from the existing RedHat 5 Virtial Machine to a RedHat Enterprise Linux 7 64-bit server

Scope of Work

- The Base Virtual Machine (VM) can be provided Endeavour Energy or by  Trans-mit in the form of a virtual appliance file. It will contain the base VM setup including number of CPUs, and Memory and disk partitions required, (see below).

- Configure RedHat 7 Linux O/S, including IP address, gateway, host and domain name, customer RedHat subscription, systemd, crond,  formatter and polling queues, Apache web server, and Telmax21 users

- Install the Informix SE, SQL, and Dynamic 4GL  Database software and tools using the existing licences.

- Transfer the database, and applications software and data from the existing servers.

- Upgrade the existing code/scripts for RedHat 7

- Replicate the existing  user configuration and data

- Copy across the Bilmax21 and Telmax21 databases.

- Enable and test  Bilmax21 inlcuding admin and user access

- Enable and test polling and formatting cdr

- Test Informix D4GL reports.

- Install and test a Telmax21 User client.

- Final Test and commission with DNS change.

Installation Notes

The new Telmax21 /Bilmax21 virtual machine will require an IP address different to the current server

The RedHat 7 Virtual Machine will be configured with the Virtual hardware and disk size/partitioning, (see below).

No new licences for Informix SE and SQL will be required, as the existing licences are a downgraded version 7.

A user space Intel Binary Compatibility program, (ibcs-us),  allows the use of the existing D4GL runtime licence.

During commissioning, the configured applications, Informix database data will be transferred from the existing machines.

The RedHat 7 will require modification to the Telmax21 application, (namely system dependant script files) will be updated to with versions that suit RHEL 7.

It is assumed that the existing backup mechanism will be used to backup the Telmax21 and Bilmax21.

A local backup  partition can also be used by backup software running on the Telmax21 for daily backups and monthly backups used by Transmit for remote support.

Email from Telmax21 / Bilmax21

Healthcheck, catwarns, user reports, bilmax21, and Bilmax21 require the VM to be able to send email

Backup

This can remain the same, or we can add a local backup partition on the RedHat 7 VM.  This local backup can then be used for remote support, or historic backups accessed via the Endeavour Energy Virtual server backup mechanism.

Windows Client PC - WTK and User Menu Software

The WTK client PC software will not be allowed in the current way you use it, as it uses old insecure rshell and rlogin protocols.

To get  around  this on the RHEL  box, the software  will be configured  to use ssh to login  on RHEL7 and tunnel the gui protocol (port 6400).

Currently user report output files are copied and opened via the rcp/rshell protocol built into  the PC WTK thin client. This cannot be tunnelled over the ssh connection, instead access to the user data stored on the Telmax21 can be provided  via SAMBA home shares

Authentication

The current Telmax21 uses local unix passwords. The User clients will be upgraded to the latest WTK thin client that allows the use of ssl certificates. The Bilmax21 users authenticate via ldap protocol to the Active Directory.

Disk Partitioning

For the rhel7 VM

1. 32GB root fs

2. 20 GB disk partition (ccm)

3. 32 GB disk partition (VM0)

4. 8 GB disk partition (catcom) for telmax21 appllications.

5. 8 GB disk partition (reports)

6. 25 GB disk partition for Telmax21 Informix DB (database)

7. 66 GB disk partition for  Bilmax21 (wb)

8. 128 GB (Optional Disk Partition) Backup (backup).

(this should allow us to keep and cycle at least 5  full daily and monthly backups).

CPU / Memory

Minimum 2 CPU and the min 8 GB RAM required by rhel7

Recommended 4 CPU 16 GB Ram

Work required by Endeavour Energy

Most of the work will be completed by Trans-mit.

If Endeavour Energy is to supply the base RHEL 7 VM, this will need to be built according to the above specs. If Transmit provides the base machine, an Endeavour Energy Engineer will be required to Install the Virtual appliance on the Virtual Servers. Either way, the Endeavour Energy will need  to configure the network setup, and Endeavour Energy RedHat subscription.

Endeavour Energy will also need to install/configure the Client user WTK software.

Impact

The only impact/consequence of the upgarde is  the change to the way the client users access the Telmax21. As the security scans point out the existing undesired use of the the rlogin/rsh protocol, the Telmax21 access will be changed to use  ssh (port 22) along with ssl certificates. The WTK thin client gui, will be tunnelled over ssh.

Outage

The only outage, for the users, will be the time required to upgrade and configure their PCs with the latest WTK thin client and Telmax21 Menu software. This should normally take less than 30 minutes.

If the domain name is to remain the same, the Endeavour Energy DNS will need to be changed when the new system is complete. There may also be a short outage here for the Bilmax21, as the DNS is changed.

System Access

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh from Citrix for remote diagnostics, support and health checks. This will require sudo root access for remote administration by Transmit.

Pricing and Delivery

- Installation of the Telmax21 / Bilmax21 on a RHEL-7  Virtual Machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 / Bilmax21 applications for RedHat 7, plus data transfer, test and commission. As a long standing customer, Transmit will also provide the previously quoted, migration of the Telmax21 from RedHat Enterprise Linux RHEL to RHEL 7 free of charge.

$4,800

$0

Notes:

- All prices are exclusive of GST

- Delivery 3 to 5  weeks after receipt of order.

- If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

- Quotation is valid for 30 days.