# Parmalat

# Trans-Mit Pty Ltd

Quotation to migrate the Telmax21

(Pauls bnet21) to a new Server

# Contact:  Rod Sheppard

# TELEPHONE:  03 9574 8956

# EMAIL:  rod@transmit.com.au

# WEBSITE:  www.transmit.com.au

Project Background

Parmalat is seeking a quotation to migrate the Telmax21 to a new server.

Scope of Work

- Server Platform

Option 1:

Parmalat to supply the new hardware.

OR

Option 2:

Telmax21 is to be installed on a VMWare virtual machine.

- Load, install and configure Telmax21 with existing the old OS software and licenses (SCO 5.0.4)

- Transfer the OS, database, and applications software and data from the existing server

- Install and configure any software required for backup of the Telmax21.

- Test and commission

Telmax21 Server Operating System Software Upgrade

The SCO UNIX operating system will be installed and configured. A temporary IP address (different to the current server), will be required. The Telmax21 applications will be installed and configured. A complete backup of the existing Machine will be downloaded to the Transmit office to be used for the migration.

If Option 1 (customer supplied hardware) is chosen, then the customer will arrange to ship the replacement server to Transmit, Unit 14 12-14 Miles St Mulgrave Vic. 3170

If Option 2 (Virtual Server) is chosen, Transmit will create the virtual machine at the Transmit Office and sent to Parmalat via the Internet or DVD Media.

During commissioning, it is assumed that Transmit will have remote access to the new machine or VMWare Server. This will be required for migrating the latest database changes from the existing machine.

After installation it is assumed that Transmit will have access to the new machine, (or virtual server) via ssh for remote diagnostics support and health checks.

Backup of the Telmax21 can be configured to continue with the existing mechanism (ssh to a backup server), or be disabled, if the backup is to be performed using the existing mechanisms in place for VMWare virtual machines.

Installation

After shipping the replacement server to Parmalat, or the installation of the OS and applications on the Virtual Machine is completed, the database will be copied from the existing machine. Swap over will require the temporary IP address of the new server to be changed to the current IP address.

If Option 1 is chosen then it is envisaged that the customer will arrange for the on-site swap over of the main server hardware.

Transmit will perform the data transfer and configuration via remote ssh.

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

##### Pricing and Delivery

- Installation and configuration of SCO Openserver 5.0.4 OS on the replacement server or virtual machine. Installation and configuration of Informix database. Software. Installation and configuration of Telmax21 applications and backup software if required, plus data transfer, test and commission.

$3,650

Notes:

- All prices are exclusive of GST

- Delivery 3 to 4 weeks after receipt of order.

- Hardware to be delivered to our office for preparation, ready for the data transfer and switchover on-site.

- Quotation is valid for 30 days.