# Swinburne University

# of Technology

# Trans-Mit Pty Ltd

Quotation to migrate the Telmax21

(swint21) to a new Server running RedHat Enterprise Linux 5.6

# Contact:  Rod Sheppard

# TELEPHONE:  03 9574 8956

# EMAIL:  rod@transmit.com.au

# WEBSITE:  www.transmit.com.au

Project Background

Swinbourne University is seeking a quotation to migrate the Telmax21 to a new server running RedHat Enterprise Linux 5.6.

Scope of Work

- Server Platform

Option 1:

Swinburne to supply the new hardware loaded with RedHat Enterprise Linux 5.6.

OR

Option 2:

Telmax21 is to be installed on a VMWare virtual machine.

- Build and testing Telmax21 on RedHat Enterprise Linux 5.6 on a VM for 64bit, and possibly 32bit.

- Installation and testing the Linux abi (ibcs2) module.

- Installation and configuration of the standard Telmax21 applications.

- Transfer the user data, database, and any customized applications software and data from the existing server

- Install and configure any software required for backup of the Telmax21.

- Test and commission

Telmax21 Server Operating System Software Upgrade

The SCO UNIX operating system will be installed and configured. A temporary IP address (different to the current server), will be required. The Telmax21 applications will be installed and configured. A complete backup of the existing Machine will be downloaded to the Transmit office to be used for the migration.

If Option 1 (customer supplied hardware and installed OS) is chosen, then the customer will arrange an ssh connection so Transmit can perform the migration remotely.

If Option 2 (Virtual Server) is chosen, Transmit will create the virtual machine at the Transmit Office and send it to Swinburne University via the Internet or DVD Media.

After installation it is assumed that Transmit will have access to the new machine, (or virtual server) via ssh for remote diagnostics support and health checks.

Backup of the Telmax21 can be configured to use ssh to a backup server, or it can be done via the existing mechanisms for Linux Machine backups.

Installation

After installation of the database software and applications is complete, the user data, databases, and any customized applications will be copied from the existing machine.

Swap over will require the temporary IP address of the new server to be changed to the current IP address.

If Option 1 is chosen then it is envisaged that the customer will arrange for the on-site swap over of the main server hardware.

Transmit will perform the data transfer and configuration via remote ssh.

If Trans-Mit is required to attend site then a minimum $450 would apply and any time in excess of 3 hours will be charged at $125 per hour or part thereof.

After installation it is assumed that Transmit will have access to the virtual machine via ssh for remote diagnostics support and health checks.

.

##### Pricing and Delivery

- Migration of the Telmax21 to a RedHat Enterprise Linux 5.6 server including all items listed under “Scope of Work” above.

$3,350

Notes:

- All prices are exclusive of GST

- Delivery 3 to 4 weeks after receipt of order.

- Quotation is valid for 30 days.