ITD Information Systems

Production Readiness Plan

Mobile phone billing system

Draft Release 1.1

11 October 2006

Copy Number

Acceptance and Release Notice

This is a managed document.  All copies of this document preceding this release are obsolete and shall be destroyed.  This document has not been released for use until accepted by the Kim Armstrong, and Manager, Business Information Systems.

This is Mobile phone billing system Production Readiness Plan,

Release 1.1, dated 11-October 2006.

Approved: ……Kym Morris............................................................	Date: ……/……../……..
		       	(Manager, Business Information Systems)

Authorised:…….Kim Armstrong........................................................Date:   ......./…….../……..
		             (Telecommunications Team Leader)

Release Status:

| Release Number | Date | Author | Reason for Release |
| --- | --- | --- | --- |
| 1.0 | 06/10/06 | C. Moonie | Original Draft |
| 1.1 | 11/10/06 | R. Sheppard | Requested from C. Moonie |
| 1.2 |  |  |  |
| 1.3 |  |  |  |
| 1.4 |  |  |  |
| 1.5 |  |  |  |
| 2.0 |  |  |  |
| 2.1 |  |  |  |
| 2.2 |  |  |  |
| 2.3 |  |  |  |
| 2.4 |  |  |  |
| 2.5 |  |  |  |
| 2.6 |  |  |  |
| 2.6 light weight |  |  |  |

Table of Contents

1	Purpose	5

2	Scope of this document	5

3	Document content	5

Application Production Readiness Plan

## Brief Description of the Application

Should this document be relating to what reports are available to the general user accessing their personal mobile phone reports?

OR

If it is to be broader than this, then it should possibly relate to all the Bilmax21 ADMIN and Costcentre managers, and personal report user features. If so then this document should be renamed “ PRP for Bilmax21 Telecommunications Management and Billing System

Mobile phone billing system has been designed as an extension to the existing mobile phone

## Key Personnel

| le | Personnel |
| --- | --- |
| Project Sponsor | Kim Armstrong |
| Client Project Manager | Carol Moonie |
| Team Leader, Business Information Systems | Lyn-Anne Sedlmyer |
| Other | Lucy Rodgers |
| Other | Kerry Brennan |
| Other | Rod Sheppard – Trans-Mit |

## Scope of Testing

Team Leader, BIS and Client Project Manager to describe of the scope (not detail) of acceptance testing performed to verify the application’s readiness for production.

## Location of Application Components on the corporate servers for the Production Instance

| Element | Filenames and Location |
| --- | --- |
| Application Program Source | Located at Transmit Unit 14 12-14 Miles St Mulgrave Vic 3170, the software is supplied in executable form only. |
| Shared Program Source | Located at Transmit Unit 14 12-14 Miles St Mulgrave Vic 3170, the software is supplied in executable form only |
| Job Scheduler Details | Located on hobo server under crontab for bilmax21 admin user |
| Database Definitions | Located on hobo server at /u/catcom/database/catcom.dbs |
| Executable Code | Located on hobo server at /u/catcom/wb/ex2 |
| Data | Located on hobo server. At /u/catcom/database/catcom.dbs and /u/catcom/wb/ex2 |
| Presentation Layer ( eg Web, Client) | Located on hobo server via https://hobo.uws.edu.au:21443 |
| Other, please specify |  |

## Security and Access

Team Leader, BIS and Client Project Manager to provide details, including:

Access to the application is managed using  ?????? authentication process, including certification requirements.

Access to the Bilmax21 mobile phone reports is via the https protocol (https://hobo.uws.edu.au:21443) and has a secure Verisign certificate. Installed, which was authorised by Darren Geddes.

Access control within the application is managed by????? / Application authentication.

Application authentication is provided via 2 mechanisms…

- Cost centre Managers distribution list configured locally, with either a locally stored login and passwords or authentication via Active directory using the user supplied UWSAccount login. and password  (linked with Staffid in the Telmax21 Directory).

- Personal mobile phone reports with authentication via Active Directory using the user supplied UWSAccount login and password, (linked with Staffid in the Telmax21 Directory).

## Application Distribution requirements

Team Leader, BIS and Client Project Manager to provide details. Eg Web based app, must have IE browser

Access to the application is via Internet Explorer (min req. Version 5.5).

## For Charts and export features to be available, Office Web Components 10 or later is required.

## Operational Support Requirements

### Help Desk - No support required

### Business Information Systems – No support required

### Other ITD – Application will be supported by IT Accounts staff and existing support arrangements between UWS and Trans-Mit as per service level agreement.

Web Hosting Compliance

This section is applicable to any application with Web presentation.

| UWS Web Hosting Compliance Checklist |  |
| --- | --- |
| Special Web Hosting Environment Requirements |  |
| Any specialist web hosting environment requirements | Please state if there are any specialist web hosting environment requirements and what they are. Web hosting is provided by Apache Web server installed on the hobo server, there are no other special requirements. |
| Web Form Hosting |  |
| Reason for the form and what it does | N/A No web form data is supplied by users accessing the personal mobile reports. Bilmax21 ADMIN users can update Mobile phone information on the Mobile Phone Maintenance Screen.. |
| Location (url) of form | N/A |
| Additional privacy related issues: |  |
| Location (url) of the Privacy Statement |  |
| Detail on what will happen to the data collected | Mobile phone maintenance data is store in database located at /u/catcom/database/catcom.dbs in mobconf table. |
| Detail on why the data is being collected | Management of mobile phone information |
| Detail on who will have access to the data collected | Bilmax21 ADMIN users. |
| Detail on usage of the data which is collected | Please provide detail on the usage of the data collected. |
| Detail on avenues which will allow form details to be altered by the completer of the form | Please provide detail on what avenues are available to the completer of the form, to make modification to their data. |
| General Web Accessibility Compliance Checklist |  |
| Compliance with the UWS Web Publishing Policy: | Please state if the policy has been viewed and the application complies with the elements outlined in the policy. Document any variance and the reason for it. |
| Compliance with the attachment of UWS Design livery or is there a disclaimer attached to the site: | Logo is a gif file, (originated from Intranet web site), stored on the hobo server, and referenced via <img> tags in HTML. Please state if the application complies with the attachment of UWS Design livery. If alternatively there is a disclaimer attached to the site please supply detail of the disclaimer. Document any variance and the reason for it. |
| Compliance with the W3C Accessibility guidelines to level AAA: | Please state if the application complies with W3C Accessibility guidelines to level AAA. If the application does not comply to AAA then please state to what level of W3C accessibility the application complies and why. |
| HTML Validation Service (HTML, XHTML): | Hosting is already in place on hobo server lox located at http://hobo.uws.edu.au:21443. (Lucy to test) Please attach results and supply result filename details. Document any variance from required level and the reason for it. |
| CSS Validation Service: | All CSS is embedded in html documents. Please attach results and supply result filename details. Document any variance from required level and the reason for it |
| Bobby: People with Disabilities: | Please attach results and supply result filename details. Document any variance from required level and the reason for it. |