# Victrack Access

# Trans-Mit Pty Ltd

Quotation for a New Pre-processor development and test system for Microsoft Server and SQL server 2012

CONTACT:  Rod Sheppard

TELEPHONE:  03 8787 8744

EMAIL:   rod@transmit.com.au

WEBSITE:  www.transmit.com.au	    ABN:: 12 100 711 957

Project Background

New Pre-processor development and test system for Microsoft Server and SQL server 2012

Victrack requires a quotation for the upgrade to Tbsdata for windows 2012 and SQL server 2012 SP2 SE for Pre-Processor and Telmax21 interface.

Scope of Work

- Create and Configure a Virtual Machine on a new physical 2TB hard drive using the transmit VMWare server. Also configure a VM, (or local ein7) with the other database required on the existing sqlserver 2005 version. The assumption is that these are less than 10 gig and can be run on sqlserver express 2005.

- Install and configure a copy of the latest tbsdata database and others required, collected from Victrack backups using external USB3 HD.

- Validate the connection to the new test tbs database from a test pre-processor install, on a Windows 7 client at transmit.

- Validate connection from the telmax21 to the SQL server 2012.

- Install new 2Tb hard drive into the existing  Pre-Processor development System

- Install VMWare server on the existing Pre-processor development system.

- Test pre-processor connection to the 2012 VM for tbsdata on the existing Development system

- Test pre-processor functionality

Installation

The building and initial testing of the Windows 2012 Virtual machine will be done externally from the existing Pre-processor development system. to not affect current pre-processor development.

Once the initial VM installation, configuration and  testing is complete , The existing Development machine will be required at Transmit, and  be down for a day., to allow the installation and testing of the Vmware server and the new Virtual Machine, and complete final testing of the pre-processor.

Software and Licences

These are required to be added to the Transmit Pre-processor development system.

- Win Server Std 2012 R2 x64 Eng 1Pk DVD OEM  - x1

- Windows Server CAL 2012 English 1pk USER CAL – x2

- Vmware Server 2 for Windows

- SQL Server 2012 Developer Edition (limited to non-production environments, having all the features of 2012 SE) – x1

- SQLServer Express 2005

Hardware

- Seagate 2TB 7200rpm SATA III HDD

- Seagate 2Tb 2.5" External HDD USB3 Black

Pricing and Delivery

The cost to install, configure and test the New Pre-processor development and test system for Microsoft Server and SQL server 2012. (Incl. 8hr consultation with Ron on setting up the pre-processor, and to bring the Development system to transmit for final installation and testing).

To be done under maintenace agreement hours.

The cost of software licenses, and hardware

Win Server Std 2012 R2 x64   				$1300

Windows Server CAL 2012 English 1pk USER CAL x2  	$150

Seagate 2Tb 7200rpm SATA3 HDD  1			$200

Seagate 2Tb 2.5" External HDD USB3 Black		$225

Windows SQLServer 2012  Developer Edition		$300

VMWare Server 2 free Edition				 -

SQLServer Express 2005 					 -

$2175 + GST

Delivery 6-8 weeks after receipt of order - Quotation is valid for 30 days