# Victrack Access

# Trans-Mit Pty Ltd

Bilmax21 V4 Offline Browsing to allow Burning to CD - DVD

CONTACT:  Rod Sheppard

TELEPHONE:  03 8787 8744

EMAIL:   rod@transmit.com.au

WEBSITE:  www.transmit.com.au	    ABN:: 12 100 711 957

Project Background

It required that the Bilmax21 V4 be able to work off line, so that it can be burnt to CD –DVD, to replace the doex3web. This would also allow emailing of the person distribution lists if desired.

Scope of Work

Develop, install and test software to allow offline browsing of the Bilmax21 V4 and to enable it to be packaged to allow burning to CD or DVD. This will involve creating a new top level index page for each distribution list to allow access to the main Bilmax21 home page. It will also involve creating a mechanism to allow packaging one or more distribution lists for burning.

Installation

Modify the Bilmax21 V4 to work offline, and test to Victrack satisfication.

Pricing and Delivery

The cost to develop, install and test the modifications.

(2-4 weeks 105hr@$65  50% discount)

$6825 + GST.

Delivery 6-8 weeks after receipt of order -  Quotation is valid for 30 days