# Victrack Access

# Trans-Mit Pty Ltd

Quotation for a New Pre-processor development and test system for Microsoft Server and SQL server 2012

CONTACT:  Rod Sheppard

TELEPHONE:  03 8787 8744

EMAIL:   rod@transmit.com.au

WEBSITE:  www.transmit.com.au	    ABN:: 12 100 711 957

Project Background

New Pre-processor development and test system for Microsoft Server and SQL server 2012

Victrack requires a quotation for the upgrade to Tbsdata for windows 2012 and SQL server 2012 SP2 SE for Pre-Processor and Telmax21 interface.

Scope of Work

- Create and Configure a Virtual Machine on a new physical 1TB hard drive using the transmit VMWare server.

- Install and configure a copy of the latest tbsdata database

- Validate the connection to the new test tbs database from a test pre-processor install, on a Windows 7 client at transmit.

- Validate connection from the telmax21 to the SQL server 2012.

- Install new 1Tb hard drive into the existing  Pre-Processor development System

- Install VMWare server on the existing Pre-processor development system.

- Test pre-processor connection to the 2012 VM on the existing Development system

- Test pre-processor functionality

Installation

The building and initial testing of the Windows 2012 Virtual machine will be done externally from the existing Pre-processor development system. to not affect current pre-processor development.

Once the initial VM installation, configuration and  testing is complete , The existing Development machine will be required at Transmit, and  be down for a day., to allow the installation and testing of the Vmware server and the new Virtual Machine, and complete final testing of the pre-processor.

Software and Licences

These are required to be added to the Transmit Pre-processor development system.

- Win Server Std 2012 R2 x64 Eng 1Pk DVD OEM  - x1

- Windows Server CAL 2012 English 1pk USER CAL – x2

- Vmware Server 2 for Windows

- SQL Server 2012 Developer Edition (limited to non-production environments, having all the features of 2012 SE) – x1

Hardware

- Seagate 1TB 7200rpm SATA III HDD

Pricing and Delivery

The cost to install, configure and test the New Pre-processor development and test system for Microsoft Server and SQL server 2012. (Incl. 8hr consultation with Ron on setting up the pre-processor, and to bring the Development system to transmit for final installation and testing).

$14,500 + GST

Delivery 6-8 weeks after receipt of order - Quotation is valid for 30 days