# Victrack Access

# Trans-Mit Pty Ltd

Quotation to migrate the Telmax21

to a Red Hat Enterprise Linux VM

# Contact:  Rod Sheppard

# TELEPHONE: 8787 8744

# EMAIL:  rod@transmit.com.au

# WEBSITE:  www.transmit.com.au

Project Background

Victrack is seeking a quotation to migrate the Telmax21 to a Red Hat Enterprise Linux VMWare Virtual Machine.

Scope of Work

- Load, install and configure Telmax21 with existing the existing OS software (SCO 6.0.0) and Database licenses.

- Transfer the database, and applications software and data from the existing server

- Install and configure software for backup of the Telmax21.

- Impliment security changes, including. OS patches, modifications to  Apache, ASamba  and other configuration changes to satisfy security scans.

- Configure the  dual Serial over Ethernet devices, to allow dialup polling from the Linux  VM.

- Configure the Telmax21 to poll using both devices and cycle between them.

- Create a new Menu Sysetm to replace the SCO only scosh menu, to have 3 different menu profile set for each user.

- Install and test the freetds and sqsh open source modules on RHEL to allow comunication with with Microsoft SQLServer

- It is assumed Victrack will take on the resonsibilty of maintaining the Linix O/S patches as part of their standard mechanism.

- Test and commission

Telmax21 Server Operating System Software Upgrade

Installation

Access to a 32-bit  RHEL Linux operating system VM in the live environment will be supplied by an IP address (different to the current server) will be required

The current Telmax21 machines are RHEL version 5.6 32-bit. There may be unknown issues relating to difference on newer versions. It is known that thwe required Intel binary compatability module, (linux-abi ibcs3) will not compile on 64 bit

Required VM software modules

These are known modules that have to be loaded in addition to that supplied by the stardard RHEL (base on other installations).

linux-abi ibcs3 (transmit has compiled this for RHEL 5.6 32-bt, and will be supplied if needed)

sar

cups (system V compatible print system)

ssh

sendmail

Development system

Modules not to be Installed.

It is required that the SELinux not be configured, ie  standard Unix files permissions should apply. There is much more work involved, not only in the initial setup, but also in  the ongoing maintenance if SELinux is  be configured.

Source code that transmit will need to load compile and test

opensource freetds, and sqsh modules for access to SQLServer, this work is unkown and will need some investiagtion.

File Syetems

These are the current files systems and mount points that will need to created for the VM…

/         : Disk space:  6448.85 MB of 10239.99 MB available (62.98%).

/stand    : Disk space:    34.38 MB of    39.99 MB available (85.97%).

/tmp      : Disk space:  6966.44 MB of  8191.99 MB available (85.04%).

/u/spare  : Disk space: 17078.51 MB of 42960.99 MB available (39.75%).

/u/catcom : Disk space:  1236.21 MB of  8191.99 MB available (15.09%).

/u/catcom/reports : Disk space:  4881.89 MB of  8181.72 MB available (59.67%).

/u/catcom/database : Disk space:  9990.70 MB of 40946.92 MB available (24.40%).

/u/catcom/wb : Disk space: 43454.03 MB of 255988.86 MB available (16.97%).

/u/catcom/ccm : Disk space: 18019.83 MB of 20465.61 MB available (88.05%).

/u/catcom/wb/ex3 : Disk space:  4346.49 MB of 133108.87 MB available ( 3.27%).

Total Disk Space: 112457.36 MB of 528316.99 MB available (21.29%).

The Linux ppp module will need to be configured to poll the dialup call loggers, via the 2 terminal server units. This is an unkown and will need to be investgated.

The Database software will be installed and configured.

The base Telmax21 applications will also be installed.

During commissioning, the configured applications, Informix database and Bilmax21 data will be transferred from the existing machine or backup server.

Security changes will be implemented at this time.

During and after installation it is assumed that Transmit will have full root access to the virtual machine via ssh for remote diagnostics support and health checks.

##### Pricing and Delivery

- Configuration of on the RHEL virtual machine. Security configuration of Apache and Samba. Installation and configuration of Informix database. Software. Installation and configuration of Telmax21 applications and backup software, plus data transfer, test and commission. 	$3,850

- Development of a replacement Menu System for scosh, Involving the use of the original Informix topmenu system, modified to allow 3 differentt menu structure.					$1215

Investigation work that needs to be performed before

the above work is started...

- Linux ppp conenction to Serial over Ethernet Devices

(hourly rate max 14 hours at $121.50 p/h)

- Complation and testing of freetds and sqsh

(hourly rate max 14 hours @ $121.50 p/h)

Notes:

- All prices are exclusive of GST

- Delivery 4 to 6 weeks after receipt of order.

- Quotation is valid for 30 days.

4.  	If you choose to supply your own units, then they must be SCO Unix Openserver  6.0.0 compatible

If Trans-Mit is required to attend site then a minimum $375 would apply and any time in excess of 3 hours will be charged at $121.50 per hour or part thereof.