# Victrack Access

# Trans-Mit Pty Ltd

Quotation for Telmax21 VBA Numbers and Tariff changes

CONTACT:  Rod Sheppard

TELEPHONE:  03 8787 8744

EMAIL:   rod@transmit.com.au

WEBSITE:  www.transmit.com.au	    ABN:: 12 100 711 957

Project Background

Telmax21 VBA Numbers and Tariff changes

- Entry of 2000 extensions into the Directory as ‘.UNPROGRAMMED’, shipto VAC, extngrp VACUC, Site 113 UCP, VBACUCM, extensions 9xxx Telephone number 0396189xxx, logged off phones 6xxx with no Telephone number.

- Provide a new tariff which has zero costs for all call types

- Provide support for directory and call rollback on Pilot implementation 16th April (at the moment)

- Provide support for directory and call rollback on Go-live day 20th May (at the moment)

Scope of Work

- Automated Entry of Numbers into the Telmax21 Directory and updating of Extension Ranges and Cisco Party Number translation rules.

- Create a new Tariff with zero costs that can be assigned in the Telmax21 Hierarchy, and assign any requited groups.

- Provide support and rollback for Pilot implementation.

- Provide support and rollback for Live Cut over.

Installation

Code to update the Directory will be created before the cut over with the 2000 6xxx and 9xxx ranges. The changes will be copied to the offline Telmax21 Directory.   The extensions ranges table configuration will also be updated. The Telmax2 Cisco CDR module currently contains code and rules to handle converting the full Party number to extension; these will be updated to include the new numbers

A new zero cost Tariff code will be created and assigned to the required groups in the Telmax21 Hierarchy.

After the change to the Directory, Extension Ranges, Tariff and Cisco party Number rules, the data base will be rolled back and support will be provided for both Pilot Implementation and Live cutover.

Pricing and Delivery

The cost to install, configure and test the changes	…

1. Entry of 2000 number into the Telmax21 Directory, updating extension ranges, and updating Cisco Party number to extension translation rules, plus testing.		                Total $ 950 + GST

2. New Tariff with zero costs, plus testing.	       Total $125 + GST

3. Provide support for directory and call rollback on Pilot implementation 16th April (at the moment)	       Total $250 + GST

4. Provide support for directory and call rollback on Live cutover     implementation 16th April (at the moment)	       Total $250 + GST

Total $1575 + GST

Delivery 3-4 weeks after receipt of order -  Quotation is valid for 30 days