# Western Sydney University

# Trans-Mit Pty Ltd

Quotation for the Migration of

Telmax21  and Bilmax21

to RedHat Enterprise Linux 9

# CONTACT:  Rod Sheppard

# TELEPHONE:  03 8787 8744

EMAIL::  rod@transmit.com.au

WEBSITE:  www.transmit.com.au

ABN:: 12 100 711 957

Project Background

The Western Sydney University Telmax21 call accounting, Directory and Bilmax21 Web billing system is currently running on an EOL RedHat 7  virtual server.

This is a quotation to migrate the Telmax21 and Bilmax21 from the existing RedHat 7 Virtual Machine to a RedHat Enterprise Linux 9 64-bit server.

Scope of Work

- The Base RHEL9 Virtual Machine (VM) will be setup by Western Sydney University. It will contain the base VM setup including number of CPUs, and Memory and disk partitions required, (see below).

- Configure RedHat 9 Linux O/S, including IP address, gateway, host and domain name, customer RedHat subscription, systemd, crond,  formatter and polling queues, Apache web server, and Telmax21 users

- Transfer the Informix V7 SE, SQL, and Dynamic 4GL  Database software and tools using the existing licenses

- Install the IBCS user space program that replaces the RHEL kernel modules to execute the Informix Dynamic 4GL SCO COFF Binaries.

- Transfer the database, and applications software and data from the existing servers.

- Upgrade the existing code/scripts for RedHat 9.  The core Telmax21 polling and formatting code, and other Telmax21 support programs are  a 64 bit port to RHEL.

- Replicate the existing  user configuration and data

- Copy across the Bilmax21 and Telmax21 databases.

Scope of Work (cont).

- Enable and test  Bilmax21 including admin and user access

- Enable and test polling and formatting cdr

- Test Informix Dynamic 4GL reports.

- Reconfigure and test  Telmax21 User client, if required.

- Final Test and commission with DNS change.

Installation Notes

The new Telmax21 /Bilmax21 virtual machine will require an IP address different to the current server.

The RedHat 9 Virtual Machine should be configured with the Virtual hardware and disk size/partitioning, (see below).

No new licences for Informix SE and SQL will be required, as the existing licences are version 7.

A user space Intel Binary Compatibility program, (ibcs-us),  allows the use of the existing D4GL runtime licence.

During commissioning, the configured applications, Informix database data will be transferred from the existing machine.

The RedHat 9 will require modification to the Telmax21 application, (namely system dependant script files), and be updated with versions that suit RHEL 9.

It is assumed that the existing backup mechanism will be used to backup the Telmax21 and Bilmax21.

Which consists of an NFS share

ic1pzfs02p01.westernsydney.edu.au:

/export/mallaby_hobo_backup  /opt/hobo_backup

nfs    rw,intr

Email from Telmax21 / Bilmax21

Healthcheck, catwarns, user reports, bilmax21, and Bilmax21 require the VM to be able to send email.

Windows Client PC - WTK and User Menu Software

The WTK client PC software and Configuration will  stay the same.

New certificates may need to generated for the users to support the cipher standards allowed on RHEL 9.

Authentication

User auth is via ssh pub/priv key. Bilmax21 is via ldap AD auth.

Firewall

The firewall rules for the existing machine will need to be replicated for the New machine. This include ssh for the users and remote transmit support and for poling the Call Logger ion the NEC PABX.

As well as https for Bilmax21 and access to the AD for auth

Also connection from the Mitel nodes on port 1752 to the Telmax21 for call data.

Disk Partitioning

Western Sydney Telmax21 RHEL 7 disk usage

Telmax21 (u0316 - RHEL7)

Current Disak partitions

Filesystem                                                     Size  Used Avail Use% Mounted on
/dev/mapper/rootvg-rootvol                                      42G  7.7G   34G  19% /
/dev/sda1                                                      497M  228M  270M  46% /boot
/dev/mapper/appvg-catcom                                        16G  9.1G  7.0G  57% /u/catcom
/dev/mapper/appvg-VM0                                           32G   21G   12G  63% /u/vm0
/dev/mapper/appvg-vlogger                                       20G  4.8G   16G  24% /u/catcom/vlogger
/dev/mapper/appvg-database                                      32G   19G   14G  58% /u/catcom/database
/dev/mapper/appvg-wb                                           132G   72G   61G  55% /u/catcom/wb
/dev/mapper/appvg-spare                                         67G   39M   67G   1% /u/spare

Proposed RHEL 9 Disk partitions

Should remain the same as above.

CPU / Memory

Minimum 4 CPU and the min 16 GB RAM required by rhel9

Work required by Western Sydney University

Western Sydney University  is to supply the base RHEL 9 VM, this will need to be built according to the above specs.  Western Sydney University will need  to configure the network setup, and Western Sydney University  RedHat subscription.  and additional required EPEL Repo.

Western Sydney University may also need to reconfigure the Client user WTK software.

Outage

The only outage, for the users, will be, (if needed),  the time required to reconfigure their PCs WTK thin client and Telmax21 Menu software, if required. This should normally take less than 30 minutes.

If the domain name is to remain the same, the Western Sydney University DNS will need to be changed when the new system is complete. There may also be a short outage here for the Bilmax21, as the DNS is changed.

System Access

During and after installation it is assumed that Transmit will have access to the virtual machine via ssh  for remote diagnostics, support and health checks. This will require sudo root access for remote administration by Transmit.

Pricing and Delivery

- Installation of the Telmax21 / Bilmax21 on a RHEL-9  Virtual Machine. Installation and configuration of Informix database software. Installation and configuration of Telmax21 / Bilmax21 applications for RedHat 9, plus data transfer, test and commission.

$3,900

Notes:

- All prices are exclusive of GST

- Delivery 2 to 3  weeks after receipt of order.

- If Trans-Mit is required to attend site then travel and accommodation costs apply  and an hourly rate will be charged at $140 per hour.

- Quotation is valid for 30 days.