Telmax21 – Verification Testing
Occasion:	Environment:	Date:	Tester(s):
Upgrade to RHEL9	Test (New Prod)	TBC	Rod Sheppard, Jennifer Stevens

Checklist – Completed by Vendor
Test	Tester	Pass/Fail
Putty SSH to Telmax21 text menu	Rod Sheppard	Pass
RDP login to Telmax21 App Server	Rod Sheppard	Pass – via putty tunnel
Perform Telmax21 Directory Maintenance, incl. updates	Rod Sheppard	Pass
Perform Hierarchy Maintenance	Rod Sheppard	Pass
Produce Call Extension Detail Report	Rod Sheppard	Pass
Confirm Report export output to report folders	Rod Sheppard	Pass
Confirm Z: drive access	Rod Sheppard	Pass – tested with rsheppard
Confirm Directory21 access: / https://s-vm-telmax03.victrackad.victrack.com.au/t21/direnq_VPD3S/T21Eop_splash.htm	Rod Sheppard	Pass
Bilmax21 Offline folders access: / Note: I've chaged these to SMB, the https has been disabled / file:\\s-vm-telmax03\bilmax21_offline_folders / file:\\s-vm-telmax03\bilmax21_indata	Rod Sheppard	Pass / Pass
Systemd services (See attached)	Rod Sheppard	Pass
Cron jobs (See attached)	Rod Sheppard	Pass – for the runs that have run so far / Still toi go is bilmax21 1st phase on the 6th

Checklist – Completed by Business User
Test	Tester	Pass/Fail
Putty SSH to Telmax21 text menu	Jennifer Stevens
Produce Call Extension Detail Report	Jennifer Stevens
Confirm Report export output to report folders	Jennifer Stevens
Confirm Z: drive access	Jennifer Stevens
Confirm Directory21 access: / https://s-vm-telmax03.victrackad.victrack.com.au/t21/direnq_VPD3S/T21Eop_splash.htm	Jennifer Stevens
Bilmax21 Offline folders access: / https://s-vm-telmax03.victrackad.victrack.com.au/t21/Bilmax21_Offline/	Jennifer Stevens

## systemd service to be tested

-rw-r--r--. 1 root root 315 Mar 21 2024 telmax21.service
-rw-r--r--. 1 catcom catcom 228 Mar 21 2024 informix_sqlrt_se725_x32.service
-rw-r--r--. 1 root root 248 Sep 23 15:09 cluc.service Spencer St C call logger olling
-rw-r--r--. 1 root root 248 Sep 23 15:09 clud.service Spencer St D call logger polling
-rw-r--r--. 1 root root 281 Sep 23 15:09 clug.service UC nodes cdr processing and Vitrual Call logger polling
-rw-r--r--. 1 root root 263 Sep 23 15:09 cluh.service RRCN SP3, VCS call logger polling
-rw-r--r--. 1 root root 248 Sep 23 18:05 dial.service Dialup FLC and CFD call logger polling

## Cron jobs to be tested / checked

::::::::::::::
bilmax21
::::::::::::::
### run call Bilmax21 Web Billing extraction Phase 1 and Phase 2
###15 12 2 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/doexweb `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00 ALL
##-----
# run call Bilmax21 Web Billing extraction Phase 1
#15 0 2 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/doex4aweb `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00 ALL
15 0 6 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/doex4aweb `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00 ALL
##
## run call Bilmax21 Web Billing extraction Phase 2
##15 0 17 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/doex4web `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00 ALL
##
################################
### run Bilmax21 email distribution list users
###0 11 5 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/autoseedistid
##30 11 6 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/autoseedistid
### run failed emails batch
###0 6 15 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/wbfailedmail.t21batch `/u/catcom/scripts/rptdates lf sfd` 00:00 24:00 ALL
##46 14 22 * * /u/catcom/scripts/catenv /u/catcom/wb/ex5/wbfailedmail.t21batch `/u/catcom/scripts/rptdates tm sfd` 00:00 24:00 ALL
################################
### run mobile phone import data verify
##0 5 20,21,22,23,24,25,26,27,28,29,30,31 * * cd /u/catcom/wb/ex5 && /u/catcom/scripts/catenv domob `/u/catcom/scripts/rptdates tm sfd` /tmp/mcalls.out NOVERIFY
################################
# check for & start tq initiated doex4web
0,10,20,30,40,50 * * * * cd /u/catcom/wb/ex5 && /u/catcom/scripts/catenv dotqrun 2>&1 > dotqrun.log
################################
# run retro gen/regen
##############################
0 18 * * * cd /u/catcom/wb/ex5 && /u/catcom/scripts/catenv wb4retro 2>&1 > wb4retro.log
::::::::::::::
catcom
::::::::::::::
#< ########################################################################
#< export cdr and tbs serviceid data to DRS
#< # (tested and drs files deleted (cant enable until cutover))
#< 45 22 * * * cd /u/catcom/wb/ex3/drs && /u/catcom/scripts/catenv ./drs7newold.t21batch
#< #########################################################################
#< # update tbs tExtension with directory extn adds/deletes
#< # (cant test until cutover)
#< 30 2 * * * cd /u/catcom/database/ue && /u/catcom/scripts/catenv ./ue2 >>ue2.log 2>&1
#########################################################################
# Copy Organizational Hierary (gengroup/groupname) to history tables
# History table for gengroup is hist_gg
# History table for groupname is hist_gn
# see doorghist script - Should be run just after midnight
# - Sets hdate fiels in history tables to (TODAY -1)
5 0 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "doorghist" 1>>"/u/catcom/debug/orghist.log" 2>&1
#
#########################################################################
# update data numbers in UCP Directory message lines
30 1 * * * cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./setdatanumbers >>setdatanumbers.log 2>&1
45 1 * * * cd /u/catcom/database/uc && /u/catcom/scripts/catenvoffline ./setdatanumbers >>setdatanumbers_offline.log 2>&1
#
#< #########################################################################
#< # clear VOICEMAIL for UC Directory entries
#< # (disable until offline db is created)
#< 30 2 * * * cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./clrVOICEMAIL >>clrVOICEMAIL.log 2>&1
#
#########################################################################
# get ucdevinfo for UCP nodes
15 0,12 * * * cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./getucdevinfoall >getucdevinfoall.log 2>&1
#
#< #########################################################################
#< # run ucdevimport for UCP nodes Mon, Wed, and Fri
#< # must run after files have been placed on intermediate box
#< # but before the Directory21 extraction
#< # (dtest ok, disabled till cutover - too many emails)
#< ##0 20 * * 1,3,5 cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./ccmdevimportall >ccmdevimportall.log 2>&1
#< #0 20 * * 1,2,3,4,5 cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./ccmdevimportall >ccmdevimportall.log 2>&1
#< # 13/05/2014 - now everyday
#< 0 20 * * * cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./ccmdevimportall >ccmdevimportall.log 2>&1
#< #
#########################################################################
# run uc isdn export every weekday
0 22 * * 1,2,3,4,5 cd /u/catcom/database/uc && /u/catcom/scripts/catenv ./ucisdn llucp.csv >ucisdn.log 2>&1
#
###########################################################################
# update directory with new TEC stuff
# rjs 5/9/2000 time must NOT be changed Re:- record locked problems with Directory Maint.
05 21 * * * /u/catcom/scripts/catenv updatetec 1>>/u/catcom/debug/tec.log 2>&1
#
#########################################################################
# create T21Eop Directory21 csv
# (9/2/13) removed use of carun so that sqsh will LD libct...
25 21 * * * cd /u/catcom/t21web/direnq && /u/catcom/scripts/catenv mkT21Eopcsv >>T21Eop.log 2>&1
42 0 * * * cd /u/catcom/t21web/direnq && /u/catcom/scripts/catenv mkT21Eopcsv >>T21Eop.log 2>&1
#
# create T21E pic zip
#0 2 * * 2 cd /u/catcom/t21web/direnq && /u/catcom/scripts/catenv mkT21E_piczip >>T21E_piczip.log 2>&1
# run nightly 28/3/2018
0 2 * * * cd /u/catcom/t21web/direnq && /u/catcom/scripts/catenv mkT21E_piczip >>T21E_piczip.log 2>&1
#
#########################################################################
# Disable 28/10/2022 RJS - Change request for security work
## create and send daily backup Directory21
#30 21 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "/u/catcom/t21web/direnq/doT21Eopbackup" 1>>/u/catcom/t21web/direnq/doT21Eopbackup.log 2>&1
#< ##########################################################################
#< # create & send RRCN xml directory export to the RRCN intermediate sftp server
#< # (cant enable to cutover)
#< 45 21 * * * cd /u/catcom/database/rrcn && ./dorrcnxml >>dorrcnmxl.log 2>&1
#< #
######################################################################
# disable 7/7/2021 - requested by John Whitlock
## create and send offline Directory21
# disable 7/7/2021 - requested by John Whitlock
#30 20 * * 6 . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "/u/catcom/t21web/direnq/doT21Eopoffline" 1>>/u/catcom/t21web/direnq/doT21Eopoffline.log 2>&1
#
######################################################################
# create and send weekly EMACHECK1 export csv
40 20 * * 6 . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "/u/catcom/t21web/direnq/doT21EopEMACHECK1" 1>>/u/catcom/t21web/direnq/doT21EopEMACHECK1.log 2>&1
######################################################################
# create and send daily AD1 exprt csv
45 20 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "/u/catcom/t21web/direnq/doT21EopAD1" 1>>/u/catcom/t21web/direnq/doT21EopAD1.log 2>&1
######################################################################
# create and send daily DUPEMPID export csv
50 20 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "/u/catcom/t21web/direnq/dodirdupempid" 1>>/u/catcom/t21web/direnq/dodirdupempid.log 2>&1
#####################################################################
# schedule automatic download
0 21 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv autodown "21:30" 1>>$MESSLOG 2>&1
#
######################################################################
# generate warnings for all sites not listed in file /u/catcom/database/nowarn
# that do NOT have any call data for yesterday 1==indi catwarns 1==sitesonly
0 13 * * * /u/catcom/scripts/catenv pollwarn 1 1 1>>/u/catcom/debug/MessLog 2>&1
#
######################################################################
# remove old calls until only %80 disk used
30 8 * * * /u/catcom/scripts/catenv "rmcalls 80" 1>>/u/catcom/debug/rmcalls.log 2>&1
#
#------------------------------------------------------------------------------
##########################################################################
## create and upload IPND data file
## (currently set to IPND test system - disable 23/04/2024)
#30 0 * * 1,2,3,4,5 cd /u/catcom/database/ipnd && /u/catcom/scripts/catenv ipnd1 >ipnd1.log 2>&1
#0 3 * * 1,2,3,4,5 cd /u/catcom/database/ipnd && /u/catcom/scripts/catenv ipnd1_check >ipnd1_check.log 2>&1
#
# (offset by 1 hr to s-vm-telmax01 25/04/2024)
30 1 * * 1,2,3,4,5 cd /u/catcom/database/ipnd && /u/catcom/scripts/catenv ipnd1 >ipnd1.log 2>&1
0 4 * * 1,2,3,4,5 cd /u/catcom/database/ipnd && /u/catcom/scripts/catenv ipnd1_check >ipnd1_check.log 2>&1
##-----------------------------------------------------------------------
::::::::::::::
davidc
::::::::::::::
30 0 * * 1,2,3,4,5 $HOME/dirupdate
30 1 * * 1,2,3,4,5 $HOME/quetzaldump
# run comparison of Telmax21 Hierarchy and User CSV
0 7 * * * cd $HOME/system/cmpu && /u/catcom/scripts/catenv cmpu
25 14 * * * cd $HOME/system/cmpu && /u/catcom/scripts/catenv cmpu
::::::::::::::
netdir
::::::::::::::
##
## cron entry for running diremailc handler
##0,10,20,30,40,50 * * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv "diremailc" 1>>$LOGFILE 2>&1
::::::::::::::
robyn
::::::::::::::
# run overflow calls for yesterday
30 13 * * * /u/catcom/scripts/catenv catrun runont21 $HOME/system/autoreps/ovfd1.t21batch `/u/catcom/scripts/rptdates ld sfd` 00:00 24:00
# run daily route occupancy batch for last month
0 10 2 * * /u/catcom/scripts/catenv catrun runont21 $HOME/system/autoreps/dailyocc1.t21batch `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00
#################################
# run weekly reports
# run Duplicate Overlapping calls batch for last week ( every sunday at 2pm)
0 14 * * 0 /u/catcom/scripts/catenv catrun runont21 $HOME/system/autoreps/gdupov4.t21batch `/u/catcom/scripts/rptdates sw sfd` 00:00 24:00
46 21 * * * /u/catcom/scripts/catenv catrun runont21 $HOME/system/autoreps/gdupov4.t21batch `/u/catcom/scripts/rptdates sw sfd` 00:00 24:00
#
0 2 * * 2 . /u/catcom/catcom_vars && /u/catcom/reports/robyn/system/autoreps/victrack_weeklyreports `/u/catcom/scripts/rptdates lw sfd`
#################################
::::::::::::::
root
::::::::::::::
#0 1 * * * /usr/local/sbin/sysreport.sh >/dev/null 2>&1
#########################################################################
## Telmax21 DR replication
##30 0,12 * * * cd / && /u/catcom/scripts/catenv /dorsyncall otelmax21
#30 0 * * * cd / && /u/catcom/scripts/catenv /dorsyncdatabase otelmax21
#< #########################################################################
#< # daily backup
#< # (disable to system is put into production)
#< 0 2 * * 1,2,3,4,5 cd / && /dobu_daily_telmax21
#< # weekly backup
#< 0 2 * * 6 cd / && /dobu_weekly_telmax21
#########################################################################
# set D4gl License
2 0 1,15 * * /u/catcom/scripts/catenv /usr/fgl2c/bin/setf4gllic 2>&1 >/usr/fgl2c/bin/setf4gllic.log
#########################################################################
# disable cmdque during the day
0 8 * * 0,1,2,3,4,5,6 /u/catcom/scripts/t21disable cmdque 1>>/u/catcom/debug/MessLog 2>&1
#
# healthcheck
45 8 * * * . /u/catcom/catcom_vars && /u/catcom/scripts/catenv healthcheck 1>>"/u/catcom/debug/healthcheck.log" 2>&1
#
# Trim the MessLog file.
58 16 * * * . /u/catcom/catcom_vars && /u/catcom/bin/trimfile -f$MESSLOG -n 20000 2>/dev/null
#
# enable cmdque after normal office hours
30 11 * * 0,1,2,3,4,5,6 /u/catcom/scripts/t21enable cmdque 1>>/u/catcom/debug/MessLog 2>&1
#
## Trim the Directory Update Log file.
## (leave it to custclrdirupd script)
##2 19 * * * . /u/catcom/catcom_vars && /u/catcom/bin/trimfile -f/u/catcom/debug/dir.upd -n 10000 2>/dev/null
##
# Trim the 'C' Directory log file.
5 19 * * * . /u/catcom/catcom_vars && /u/catcom/bin/trimfile -f$LOGFILE -n 10000 2>/dev/null
#
# Trim CLU log files
# CLU startup log file
7 19 * * * /u/catcom/bin/trimfile -f/u/catcom/clu/log -n 10000 2>/dev/null
# log file all all poll groups setup
8 19 * * * /u/catcom/scripts/trimall 10000 /u/catcom/clu/*.log 2>/dev/null
#
#> ## Old stuff -----------------------------------
#> ##
#> ## Clear out all mail.
#> ##15 19 * * * find / -name 'mbox' -exec rm -f '{}' \;
#> ##
#> ## Delete the file's in '/usr/spool/Directory' greater than 14 days old.
#> ##25 19 * * * /u/catcom/scripts/clean 14 /usr/spool/Directory
#> ##
#> ## Check disk partion space.
#> ##0 * * * * . /u/catcom/catcom_vars && diskchk
#> ##
#> ## Make sure NCA queues are running.
#> ##2,12,22,32,42,52 * * * * /u/catcom/scripts/startup
#> ##
#> ## Delete the file's in '/u/catcom/fep' greater than 7 days old.
#> ## 30 19 * * * /u/catcom/scripts/clean 7 /u/catcom/fep
#> ##
#> ## Delete the file's in '/u/catcom/rejects' greater than 7 days old.
#> ## 40 19 * * * /u/catcom/scripts/clean 7 /u/catcom/rejects
#> ##
#> ## Delete the file's in '/u/catcom/raw' greater than 7 days old.
#> ## 45 19 * * * /u/catcom/scripts/clean 7 /u/catcom/raw
#> ##
#Ansible: run AIDE check
5 4 * * 0 /usr/sbin/aide --check
::::::::::::::
tqnew
::::::::::::::
# tqauto reports which replace thew manul tqnew
0 2 4 * * cd system/autoreps && /u/catcom/scripts/catenv ./tqauto `/u/catcom/scripts/rptdates lm sfd` 00:00 24:00 ALL
sh-5.1#